**Goals:**

* Create an App that lets customers connect with service providers and vice versa, with confidence that the service is of quality. It should be convenient for users to communicate with past contacts.

**Sprint 1:**

|  | **User Stories:** | **SP** |
| --- | --- | --- |
| 1 | I want to have organized documentation. So that we have a solid base to start our project | 2 |
| 2 | As a team member I want to have everyone set up on Github. So that everyone has a foundation to start the project | 1 |
| 3 | As a team we want to design the application page flow. So that we have a good Idea as we are building the application of where it is going | 2 |
| 4 | As a team we want to design the flow of the interactions between the front and back ends of the project so that all team members have a good idea of the overall structure of the project and how the firebase database interacts with the front end | 2 |
| 5 | As a team I want the user interface mockups on figma so that we have something that we will build towards as we do the front end encoding | 2 |

**Total Points: 9**

**Sprint 2:**

Added from Sprint #1

|  | **User Stories:** | **SP** |
| --- | --- | --- |
| 1 | As a user I want to be able to create and sign into an account, So that my information is stored and accessible. | 4 |
| 2 | As a team we want to design the shape of the database that stores the postings. So that we remain organized throughout the process | 3 |
| 3 | As a service provider I want to be able to create a post to advertise my services so that people looking for my services can see that I am providing them. | 3 |
| 4 | As a user I want to be able to see a page that contains listings and a search bar. So that I can quickly find the service I am looking for | 3 |
| 5 | As a service provider I want to be able to sign up and sign in to the app. So that there is security and personalization in the app. And I can contact a service provider once I have signed in -> similar to US 1 | 4 |
| 6 | As a service provider I want to update my profile. So that provider posts stay current | 2 |

**Total Points: 19**

**Sprint 3:**

|  | **User Stories:** | **SP** |
| --- | --- | --- |
| 1 | As a consumer and a producer I want to be able to search or post in a location based way. So that my search results are tailored to me. | 13 |
| 2 | As a consumer I want to know that the services that I am acquiring have been used by others | 5 |
| 3 | As a consumer I want to know that the services that I am acquiring are legitimate (and or recommended by others) | 5 |
| 4 | As a producer I want a marketplace where consumers are vetted by public rating. So that I know that I will be compensated for my services | 2 |
| 5 | As a service provider I want to be able to sign up and sign in to the app. So that there is security and personalization in the app. And I can contact a service provider once I have signed in | 8 |

**Total Points: 33**

**Sprint 4:**

|  | **User Stories:** | **SP** |
| --- | --- | --- |
| 1 | As both a consumer and service producer, I would like to send and receive messages to my customers / service producers so that I can easily communicate with them in one place. | 13 |
| 2 | As a service provider, I want customers to see my calendar so that scheduling is convenient for me. | 3 |
| 3 | As a user I want a record of my interactions on the app. | 3 |
| 4 | As a user, I want to find people near me for the app. | 5 |

**Total Points: 24**

**Product Backlog:**

* As a consumer I want to be able to post a job that I need done so that a someone with necessary skills will see it and pick up the job
* As a consumer I want people to be able to bid on my post so that I can guarantee myself the best price based on a free market.
* Integrate ServiceXchange with API’s
  + Instagram
  + Apple calendar

ServiceXchange is optimistic that we can get much of what we wanted for the app done in 3 sprints, and as such, the Product Backlog isn’t very populated. More Ideas may arise during development.